## Document Information

Project Title: TEST PLAN

Project Name: GRADIFIC

Date of Preparation: January, 2026

Prepared By: ISMAEL Salamat Oluwakemi, QA intern

Test Plan for Gradific

1.	Introduction; The purpose of this test plan is to outline the testing strategy for the Gradific software (web platform designed to improve the efficiency of academic evaluation systems), verify that all features of the application meet the specified requirements, function and deliver a quality experience to end users before deployment.

2.	Test Objectives; The objectives of the testing process are as follows:

- To verify that the software is functioning correctly and meeting the specified requirements.

- To detect and fix defects in the software before release.

- To ensure that the software is of high quality and reliable.

- To validate that the product works correctly in the user environment.

3.	Scope; This section defines the boundaries of the testing effort, including what features and functionalities are covered (In Scope) and what areas are excluded (Out of Scope) from this testing phase.

3.1	In Scope; The following features and functionalities are included in the scope of testing for this project:

### User Onboarding

- Verification that owners can sign up and log in to the system.

- Validation that owners can create workspaces and paths successfully.

- Verification that owners can invite Moderators via email with a unique invite link.

- Validation that invited Moderators to sign up using the link and gain access to the platform.

- Verification that owners can onboard Members using invite links.

### Moderator Dashboard

- Validation that the system can displays an overview of assigned Members, tasks, and performance statistics to Moderators.

- Verification that moderators can filter Member performance by date, track/path, or stage.

- Validation that Moderators receive notifications about tasks and submissions.

### Assignment Management

- Verification that moderators can create and publish assignments with title, instructions, deadlines, grading methods, and passing criteria.

- Verification that members can view assignment details and submit work through provided links (e.g., GitHub, Google Drive).

- Verification that the system can confirm successful submission and notify the Moderator.

### Grading System

- Verification that moderators can assign scores and feedback manually.

- Verification that the system supports customizable grading rubrics.

- Verification that the system can support automated grading for objective assignments.

- Verification that the system can immediately display grades and feedback to Members after grading.

### Leaderboard and Performance Tracking

- Verification that the system can calculate cumulative scores of Members across tasks.

- Verification that the leaderboard displays  ranked performance per track/path.

- Verification that leaderboard updates can be in real-time as scores are submitted.

- Verification that top performers shall be highlighted with badges.

### Account Management

- Verification that owners can be able to deactivate Member accounts manually.

- Verification that Members can be notified via email upon deactivation.

- Verification that the system can allow reactivation or reassignment by the Owner if needed.

### Analytics Dashboard

- Verification that the system displays task completion rates, Member engagement, and retention metrics accurately.

- Verification that Moderators and Owners can filter analytics by path and stage.

- Verification that the system allows export of performance data in CSV format.

Slack Integration

- Verification that the system can auto-create user profiles using Slack details.

- Verification that Members receive Slack notifications for new tasks, submissions, and grading updates.

- Verification that Owners and Moderators can manage Slack integration settings.

Authentication and Security

- Verification that the system can support secure login via email/password and OTP or OAuth authentication methods.

- Verification that Users can reset their passwords through secure email links.

### File and Submission Handling

### Verification that Members can submit assignments via URL (text entry).

### Verification that the system validates submission URLs and stores metadata.

### Verification that Moderators can view submission history, grades, and feedback for each Member.

3.2	Out of Scope; The following areas are excluded from testing for this project:

- Mobile apps

- Multi-language support

- AI-based grading

4.	Test Approach; The testing approach for this project will include both manual and automated testing methods. Testing will focus on verifying that all functional, integration, and security requirements are implemented as specified in the Functional Requirements Document (FRD). The manual testing will focus on evaluating the user interface and overall functionality of the software, while the automated testing will be used to test repetitive or time-consuming tasks.

5.	Entry and Exit Criteria;

5.1	Entry Criteria; Testing will commence when the following conditions are met:

- The Functional Requirements Document (FRD) has been reviewed and approved.

- Application build is deployed to the staging environment.

- Test environment is stable and accessible to testers.

- Test cases have been designed, reviewed, and approved by the QA lead.

- Test data and required user roles (Owner, Moderator, Member) are available.

- Necessary tools (e.g., Jira, Google Sheets, Cypress) are set up for defect tracking and documentation.

5.2	Exit Criteria; Testing will be considered complete when:

- All planned test cases have been executed.

- All bugs/defects are fixed and verified.

- Approval of test summary report by stakeholders.

- Product meets all defined functional and business requirements.

### 6.	Test Deliverables; The following documents and artifacts will be produced as part of the testing process:

Before Testing

- Test Plan Document

- Test Scenarios and Test Cases

- Test Data Preparation

During Testing

- Test Execution Report

- Defect / Bug Reports logged in Jira, Trello, or Google Sheets

After Testing

- Test Summary Report

- Requirements Traceability Matrix (RTM)

- Test Sign-off Report

All deliverables will be reviewed and approved by the QA Lead and Project Manager before project closure.

7.	Testing Types; Testing will be executed in the staging environment, and all detected defects/bugs will be logged, tracked, and retested until closure. The QA team will perform the following testing types:

- Functional Testing: To verify that each feature works as expected.

- Integration Testing: To confirm that modules (e.g., Onboarding, Assignment, Slack) interact correctly.

- Regression Testing: To ensure new changes don’t affect existing functionalities.

- Smoke Testing; To ensure the system’s critical functionalities are working correctly after each new build is deployed.

- Security Testing: To verify login, authentication, and data handling.

- Usability Testing: To check that the system is user-friendly and responsive.

8.	Resource plan; The testing process will require both human and technical resources to ensure effective test execution and management.

Human Resources:

- Test Lead / QA Analyst: Responsible for overall test planning, coordination, and reporting.

- Testers: Execute test cases, report defects, and perform regression testing.

- Developers: Assist with defect fixes and support integration testing.

- Project Manager: Oversees timelines, milestones, and overall project delivery.

Technical Resources:

- Testing Tools: Postman (for API testing), Jira (for defect tracking), and Excel/Google Sheets (for test documentation).

- Test Environments: Staging server or test environment provided by the development team.

- Devices: Desktop and mobile devices for cross-platform verification.

- Browsers: Chrome, Firefox, and Edge for compatibility testing.

9.	Schedule (high-level testing timeline); The testing activities for this project will follow a structured timeline to ensure proper planning, execution, and delivery of quality results. Below is the high-level testing schedule:

- Test Planning (Jan 18 – Jan 20, 2026):
 Review business and functional requirements, identify test scope, and prepare the test plan.

- Test Case Design (Jan 21 – Jan 23, 2026):
 Develop detailed test cases and scenarios based on the Functional Requirements Document (FRD).

- Test Environment Setup (Jan 23 – Jan 24, 2026):
 Configure testing tools, accounts, and environments required for execution.

- Test Execution (Cycle 1) (Jan 25 – Jan 28, 2026):
Execute initial test cases and log defects

- Defect Retesting & Regression (Jan 29 – Jan 30, 2026):
 Verify resolved defects and perform regression testing to ensure no new issues were introduced.

- Test Execution (Cycle 2)  (Jan 31 – Feb 2, 2026):
 Re-run failed and regression test cases after fixes have been applied.

- Final Testing / UAT Preparation (Feb 3 –  Feb 5, 2026):
 Validate the software overall functionality and prepare for User Acceptance Testing.

- Test Closure & Reporting (Feb 6 – Feb 8, 2026):
Document test results and prepare summary report

10.	 Risk & Mitigation; The following risks have been identified for this project, along with their mitigation strategies:

- Risk 1: Delay in receiving complete functional requirements (FRD) or unclear acceptance criteria. 
  Mitigation: Communicate early with the Product Owner for clarification and document all assumptions clearly.

- Risk 2: Test environment not properly configured for different user roles (Owner, Moderator, Member).
  Mitigation: Collaborate with the DevOps team to set up user accounts and validate permissions before testing begins.

- Risk 3: Defects discovered late during UAT or after deployment.
  Mitigation: Conduct smoke and regression testing early and prioritize critical features.

- Risk 4: Limited testing time due to frequent build updates or delays.
  Mitigation: Focus on high-priority test cases and automate repetitive test scenarios where possible.

- Risk 5: Unavailability of testers or delayed feedback from team members.
  Mitigation: Maintain open communication channels (e.g., Slack or Jira comments) for quick updates and collaboration.

11.	Test Tools; The following tools will be utilized during the testing process of this project:

- Test Management Tool
 Google Sheets; for creating, managing, and tracking test cases and execution progress.

- Defect Tracking Tool
  Jira;  for logging, tracking, and managing bugs throughout the testing lifecycle.

- Automation Tool
  Postman;  for API testing and automation of repetitive API requests.
  Cypress;  for UI automation and regression testing.

- Communication Tool
  Slack;  for team coordination, updates, and test discussions.

- Documentation Tool
 Google Docs; for preparing the test plan, reports, and summaries.

- Version Control / Repository
 GitHub; for managing test scripts and automation frameworks.